Fisheries Profile of the State: Karnataka

1.	Fishery Resources of Karnataka:

| Marine |  |
| --- | --- |
| Length of coast line (Km) | 300 |
| Continental Shelf (‘000 sq km) | 27 |
| Number of Fish Landing Centres | 96 |
| No of Fishing villages | 144 |
| No of fishermen families | 30,713 |
| Fisher-folk population | 1,67,429 |
| Inland |  |
| Total inland water bodies (lakh Ha) | 7.40 |
| Rivers & canals (Km) | 9000 |
| Reservoirs (Lakh ha) | 4.40 |
| Tanks & ponds (lakh Ha) | 2.90 |
| Flood plain lakes/derelict waters (lakh Ha) | - |
| Brackish water (lakh Ha) | 0.10 |

2.	Fish production in last few years in Karnataka:

| Year | Inland |  | Marine |  | Total |  | Fish seeds produced |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | Inland (‘000 tons) | Growth rate (%) | Marine (‘000 tons) | Growth rate (%) | Total production(‘000 tons) | Growth rate (%) | In million fry |
| 2004-05 | 80.00 | 14.29 | 171.23 | -8.43 | 251.23 | -2.25 | 175.22 |
| 2005-06 | 120.60 | 50.75 | 176.97 | 3.35 | 297.57 | 18.45 | 215.72 |
| 2006-07 | 123.92 | 2.75 | 168.54 | -4.76 | 292.46 | -1.72 | 195.43 |
| 2007-08 | 122.12 | -1.45 | 175.57 | 4.17 | 297.67 | 1.78 | 228.70 |
| 2008-09 | 143.72 | 17.69 | 218.14 | 24.25 | 361.85 | 21.56 | 206.80 |
| 2009-10 | 171.33 | 19.21 | 248.73 | 14.02 | 420.06 | 16.09 | 296.50 |
| 2010-11 | 186.01 | 8.57 | 340.57 | 36.92 | 526.58 | 25.36 | 1158.41 |
| 2011-12 | 199.05 | 7.01 | 347.38 | 2.00 | 546.44 | 3.77 | 1216.61 |
| 2012-13 | 168.24 | -15.48 | 357.32 | 2.86 | 525.57 | -3.82 | 428.23 |
| 2013-14 | 197.95 | 17.65 | 357.36 | 0.01 | 555.31 | 5.65 | 496.62 |
| 2015-16 | 168.83 | -24.43 | 411.74 | 5.62 | 580.57 | -5.33 | 529.96 |
| 2016-17(p) | 158.56 | -6.08 | 398.93 | -3.11 | 557.49 | -3.98 | 591.52 |
| 2017-18(p) | 188.17 | 18.67 | 414.35 | 3.87 | 602.52 | 8.08 | 499.88 |
| 2018-19 (E) | 207.12 | 10.07 | 437 | 5.47 | 644.12 | 6.90 | 367.3 |

3.	Fishing Crafts:

| Traditional crafts | Motorized Traditional crafts | Mechanized boats | Total |
| --- | --- | --- | --- |
| 2,862 | 7,518 | 3,643 | 14,023 |

4.	Funds released to the Govt. of Karnataka from National Fisheries Development Board (NFDB):

(Rs. in lakhs)

| Activities | 2006-07 | 2007-08 | 2008-09 | 2009-10 | 2010-11 | 2011-12 | 2012-13 | 2013-14 | 2014-15 | 2015-16 | 2016-17 | 2017-18 | 2018-19 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Coastal Aquaculture |  | 6.36 | 3.94 | 1.05 |  | 0.45 |  |  |  |  |  |  |  |
| Coord |  |  |  |  |  |  |  | 1.00 |  |  |  |  |  |
| Domastic market (DM) |  |  |  |  | 570.62 | 256.60 | 393.98 | 279.46 | 258.79 | 416.93 | 37.39 |  | 11.22 |
| Fish dressing centers & solar drying unit (FDC) |  | 7.66 |  |  |  |  |  |  |  |  |  |  |  |
| FFNS |  |  |  |  |  |  |  |  |  |  |  |  | 2.00 |
| Human Resources Development (HRD) |  |  |  |  | 1.58 | 1.90 | 2.00 | 13.83 |  |  | 2.00 | 53.25 | 45.50 |
| Human Resources Development (HRD)(FFNS) |  |  |  |  |  |  |  |  |  |  |  | 0.50 |  |
| Intensive aquaculture in ponds & tanks(IAP) | 7.78 | 84.75 | 51.16 | 150.58 | 70.44 | 140.26 | 51.96 | 65.07 | 20.22 | 2.75 | 9.40 |  |  |
| Infrastructure for Post harvest processing |  |  | 103.75 | 360.41 |  |  |  |  |  |  |  |  |  |
| Mariculture |  |  |  |  |  |  | 0.00 | 0.30 |  |  |  |  |  |
| Other Activities (OA) |  |  | 1.37 |  | 6.75 | 1.00 | 71.28 | 84.45 | 3.20 | 26.20 | 38.50 | 16.76 |  |
| Reservoir Fisheries Development (RFD) |  | 158.13 | 592.19 | 662.16 | 803.28 | 260.70 | 71.94 | 82.42 | 16.87 | 33.25 |  |  |  |
| Grand Total | 7.78 | 256.90 | 752.40 | 1174.19 | 1452.67 | 660.91 | 591.16 | 526.53 | 299.08 | 479.13 | 87.30 | 70.51 | 58.72 |

5.1	Funds released under CSS & CS Schemes in Karnataka (during 11th Plan )

(Rs. in lakhs)

| Name of Schemes | Funds released during 11th plan |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
|  | 2007-08 | 2008-09 | 2009-10 | 2010-11 | 2011-12 |
| Development of Inland fisheries & Aquaculture | 0.00 | 0.00 | 33.00 | 0.00 | 0.00 |
| Development of Marine Fisheries, Infrastructure & Post Harvest Operations. | 414.50 | 274.70 | 622.19 | 1090.28 | 1072.27 |
| National Scheme of Welfare of Fishermen. | 4.00 | 312.06 | 93.54 | 133.86 | 154.33 |
| Strengthening of Database & Geographic Information System of Fisheries Sector. | 11.47 | 7.65 | 11.50 | 15.57 | 13.00 |
| National Fisheries Development Board (NFDB) | 257.90 | 752.39 | 1174.19 | 1496.88 | 638.86 |
| Total | 687.87 | 1346.80 | 1934.42 | 2736.59 | 1878.46 |

5.2.	Funds released under CSS & CS Schemes in Karnataka during 12th Plan and later years

(Rs. in lakhs)

| Name of Schemes | Funds released during 12th plan |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
|  | 2012-13 | 2013-14 | 2014-15 | 2015-16 | 2016-17 | 2017-18 | 2018-19 (till date) |
| Development of Inland fisheries & Aquaculture | 0.00 | 0.00 | 0.00 | 0.00 | 2870.54 | 3324.31 | 5847.28 |
| Development of Marine Fisheries, Infrastructure & Post Harvest Operations. | 971.24 | 800.00 | 844.60 | 1483.00 |  |  |  |
| National Scheme of Welfare of Fishermen. | 435.85 | 196.46 | 233.08 | 390.45 |  |  |  |
| Strengthening of Database & Geographic Information System of Fisheries Sector. | 18.71 | 13.93 | 24.27 | 0.00 |  |  |  |
| National Fisheries Development Board (NFDB) | 624.90 | 544.73 | 289.16 | 479.13 | 87.30 | 8.75 | 0.00 |
| Total | 2050.70 | 1555.12 | 1391.11 | 2352.58 | 2957.84 | 3333.06 | 3647.29 |

*Merger of all scheme in umbrella scheme on CSS on Blue Revolution

6.	Details of the ongoing fishing harbour and dredging projects in Karnataka under the CSS on Development of Marine Fisheries, Infrastructure and Post Harvest Operations

| S. No. | Name of FH /FLC | Date of Approval | Approved project cost | Targeted date of completion | Share of GOI | Amount released | Balance |
| --- | --- | --- | --- | --- | --- | --- | --- |
| (1) | (2) | (3) | (4) | (5) | (6) | (7) | (8) |
| I | Fishing Harbour Projects |  |  |  |  |  |  |
| 1 | Mangalore FH Stage-III | Sep-10 | 5760.00 | Dec-17 | 4320.00 | 1300.00 | 3020.00 |
| 2 | Malpe FH Stage-III | Sep-10 | 3715.00 | Nov-14 | 2786.25 | 2786.25 | 0 |
| 3 | Honnavar Stage-II | Sep-11 | 4744.00 | Dec-16 | 3355.50 | 1200.00 | 2155.50 |
| 4 | Amadalli FH (Moder) | Mar-13 | 1874.00 | Sep-14 | 1405.50 | 506.25 | 899.25 |
| 5 | Gangoli FH Stage-II | Feb-14 | 10211.00 | Apr-18 | 7658.25 | 1300.00 | 6358.25 |
|  | Total-I |  | 26304.00 |  | 19525.50 | 7092.50 | 12433.00 |
| II | Maintenance Dredging |  |  |  |  |  |  |
| 1 | Mangalore FH Stage-II | Sep-11 | 453.40 | Jun-12 | 226.70 | 100.00 | 126.70 |
| 2 | Kodibengre FLC | Mar-11 | 200.00 | Mar-12 | 100.00 |  |  |
| 3 | Hangarkatte FLC | Mar-11 | 136.00 | Mar-12 | 68.00 |  |  |
| 4 | Bhatkal FH | Mar-11 | 150.00 | Mar-12 | 75.00 |  |  |
|  |  |  | 486.00 |  | 243.00 | 25.00 | 218.00 |
| 5 | Malpe FH (Udyavar) | Mar-12 | 550.00 | Mar-13 | 275.00 | 175.00 | 100.00 |
| 6 | Malpe FH (Basin) | Dec-14 | 225.00 | Jun-16 | 90.00 |  |  |
| 7 | Kodikanyana FLC | Dec-14 | 646.00 | Jun-16 | 258.40 |  |  |
| 8 | Belikeri FLC | Dec-14 | 300.00 | Jun-16 | 120.00 |  |  |
|  |  |  | 1171.00 |  | 468.40 | 100.00 | 368.40 |
|  | Total-II |  | 2660.40 |  | 1213.10 | 400.00 | 813.10 |
|  | Grant Total (I &II) |  |  |  |  | 7492.50 | 13246.10 |

7. 	Utilization Certificate pending with Government of Karnataka in respect of the funds released under Blue Revolution Scheme.

(Rupees in Lakh)

| Sl No. | Financial Year | Funds Released | UCs Received | UCs Pendings |
| --- | --- | --- | --- | --- |
| 1 | 2016-17 |  |  |  |
| 2 | 2017-18 |  |  |  |
| 3 | 2018-19 |  |  |  |
|  | Total |  |  |  |

8.1	Item-wise details of the proposal of Government of Karnataka approved under the Centrally Sponsored Scheme on Blue Revolution: Integrated Development and Management of Fisheries during 2016-17

| S. No | Name of the proposed Scheme | No. of Unit proposed | Total Project Cost | Central Share | State/ Beneficiaries share |
| --- | --- | --- | --- | --- | --- |
| (i) | (ii) | (iii) | (iv) | (v) | (vi) |
| 1 | Construction of new ponds/tanks (ha.) | 60 | 420 | 210 | 210 |
| 2 | Fish seed rearing units (ha) | 10 | 60 | 30 | 30 |
| 3 | Integrated Development of Reservoirs ( units) | 1 | 200 | 100 | 100 |
| 4 | Input Cost (ha) | 10 | 15 | 7.5 | 7.5 |
| 5 | Input cost for fresh water fish culture (ha) | 70 | 105 | 52.5 | 52.5 |
| 6 | Installation of cages in reservoirs(units) | 96 | 288 | 144 | 144 |
| 7 | Renovation of existing ponds/tanks (ha) | 10 | 35 | 17.5 | 17.5 |
| 8 | Riverine Fisherie Conservation & Awareness (unit) | 1 | 4 | 2 | 2 |
| 9 | Training, Skill development and capacity building to fish farmers ( units) | 200 | 10 | 10 | 0 |
| 10 | Bivalve culture ( units) | 50 | 7.5 | 3.75 | 3.75 |
| 11 | Management of Marine Fisheries ( units) | 1 | 5 | 5 | 0 |
| 12 | Open Sea Culture ( units) | 60 | 300 | 150 | 150 |
| 13 | Assistance to traditional/ artisanal fishermen for procurement of FRP boats up to 10m OAL as a replacement including net and procurement of insulated fish/ice box ( unit) | 24 | 102 | 51 | 51 |
| 14 | Development of rtail fish markets & allied infrastructure-modern hygienic fish market with 10 retail outlets ( units) | 2 | 200 | 100 | 100 |
| 15 | Establishment of Ice plants-cum-cold storages (units) | 78 | 195 | 97.5 | 97.5 |
| 16 | Insulated truck of minimum 10 tonne capacity | 5 | 100 | 50 | 50 |
| 17 | Insulated truck of minimum 6 tonne capacity ( units) | 2 | 30 | 15 | 15 |
| 18 | Motorcycle with ice box ( units) | 50 | 30 | 15 | 15 |
| 19 | Motorization of traditional crafts ( units) | 300 | 360 | 180 | 180 |
| 20 | Refrigerated truck/ container of minimum 10 tonne capacity ( units) | 2 | 50 | 25 | 25 |
| 21 | Renovation/modernization of existing ice plants ( tonne) | 120 | 180 | 90 | 90 |
| 22 | Setting up of mobile/retail fish outlet ( kiosk) ( units) | 3 | 30 | 15 | 15 |
|  | TOTAL |  | 2726.5 | 1370.75 | 1355.75 |

8.2	Item-wise details of the proposal of Government of Karnataka approved under the Centrally Sponsored Scheme on Blue Revolution: Integrated Development and Management of Fisheries during 2018-19

| S. No | Name of the proposed Scheme | Unit Cost | No. of Unit | Total Project Cost | Eligible CSS Assistance | CSS Sharing |  | Beneficiary Share | Fund Releases |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Centre-60% | State-40% |  |  |
| 1 | Ice plant (Inland) Noori Ice Plant & cold Storage-40 MT (Gen) | 100 | 1 | 100 | 40 | 24 | 16 | 60 | 21.60 |
| 2 | Ice plant (Marine) (Gen) | 100 | 2 | 200 | 80 | 48 | 32 | 120 | 43.20 |
| 3 | Ice plant (Marine) SCSP | 100 | 1 | 100 | 60 | 36 | 24 | 40 | 32.40 |
| 4 | Cold Storages (Gen) | 100 | 1 | 100 | 40 | 24 | 16 | 60 | 21.60 |
| 5 | Insulated truck minimum 6 tonnes capacity (Gen) | 15 | 1 | 15 | 6 | 3.6 | 2.4 | 9 | 3.24 |
| 6 | Setting up of mobile retail unit (Gen) | 10 | 1 | 10 | 4 | 2.4 | 1.6 | 6 | 2.16 |
| 7 | Ice Plan (State Priority) (Gen) | 100 | 3 | 300 | 120 | 72 | 48 | 180 | 64.80 |
| 8 | Construction of new pond- Gen | Rs.7 Lakh | 115.52 | 808.64 | 323.456 | 194.0736 | 129.382 | 485.1844 | 174.67 |
| 9 | Construction of new pond- SCSP & TSP | Rs.7 Lakh | 34.51 | 241.57 | 144.942 | 86.9652 | 57.9768 | 96.628 | 78.27 |
| 10 | One time input- Gen | Rs.1.5 Lakh | 115.52 | 173.28 | 69.312 | 41.5872 | 27.7248 | 103.968 | 37.43 |
| 11 | One time input- SCSP & TSP | Rs.1.5 Lakh | 34.51 | 51.765 | 31.059 | 18.6354 | 12.4236 | 20.706 | 16.77 |
| 12 | Construction -Composite fish culture (Gen) | Rs.4.75 Lakh | 2 | 9.5 | 3.8 | 2.28 | 1.52 | 5.7 | 2.05 |
| 13 | Input cost - Composite fish culture (Gen) | Rs.1.5 Lakh | 2 | 3 | 1.2 | 0.72 | 0.48 | 1.8 | 0.65 |
| 14 | Motorisation of traditional craft- Gen | Rs.1.2 Lakh | 169 | 202.8 | 81.12 | 48.67 | 32.45 | 121.68 | 43.80 |
| 15 | Motorisation of traditional craft-SCSP & TSP | Rs.1.2 Lakh | 50 | 60 | 36 | 21.6 | 14.4 | 24 | 19.44 |
|  | Total |  |  | 2375.56 | 1040.89 | 624.53 | 416.3572 | 1334.67 | 562.08 |
| WELFARE |  |  |  |  |  |  |  |  |  |
|  |  |  |  |  |  | Centre-50% | State-50% |  |  |
| 16 | Savings cum relief -Gen | Rs.0.03 Lakh | 26364 | 790.92 | 790.92 | 395.46 | 395.46 | 0 | 355.91 |
| 17 | Savings cum relief -SCSP&TSP | Rs.0.03 Lakh | 7875 | 236.25 | 236.25 | 118.125 | 118.125 | 0 | 106.31 |
|  | Total |  |  | 1027.17 | 1027.17 | 513.585 | 513.585 | 0 | 462.23 |
|  | Grand Total |  |  | 3402.73 | 2068.059 | 1138.116 | 929.9422 | 1334.67 | 1024.30 |
|  | Old Liabilities (Harbour: Malpe,Honnabar,Amaballi,Gangoli) |  |  |  |  |  |  |  | 2300.00 |
|  | G.Grand Total |  |  |  |  |  |  |  | 3324.30 |
| Total Fund Released |  | 3324.31 |  |  |  |  |  |  |  |

8.3	Item-wise details of the proposal of Government of Karnataka approved under the Centrally Sponsored Scheme on Blue Revolution: Integrated Development and Management of Fisheries during 2018-19

(Rs. in lakh)

| S. No | Name of the proposed Scheme | Unit Cost | No. of Unit proposed | Total Project Cost | Eligible CSS Assistance | CSS Sharing |  | Beneficiary Share |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | Centre-60% | State-40% |  |
| (i) | (ii) | (iii) | (iv) | (v) | (vi) | (vii) | (viii) | (ix) |
| 1 | Ice plant (Inland) Noori Ice Plant & cold Storage-40 MT (Gen) | 100 | 1 | 100 | 40 | 24 | 16 | 60 |
| 2 | Ice plant (Marine) (Gen) | 100 | 2 | 200 | 80 | 48 | 32 | 120 |
| 3 | Ice plant (Marine) SCSP | 100 | 1 | 100 | 60 | 36 | 24 | 40 |
| 4 | Cold Storages (Gen) | 100 | 1 | 100 | 40 | 24 | 16 | 60 |
| 5 | Insulated truck minimum 6 tonnes capacity (Gen) | 15 | 1 | 15 | 6 | 3.6 | 2.4 | 9 |
| 6 | Setting up of mobile retail unit (Gen) | 10 | 1 | 10 | 4 | 2.4 | 1.6 | 6 |
| 7 | Ice Plan (State Priority) (Gen) | 100 | 3 | 300 | 120 | 72 | 48 | 180 |
| 8 | Construction of new pond- Gen | Rs.7 Lakh/Unit | 115.52 | 808.64 | 323.456 | 194.0736 | 129.382 | 485.1844 |
| 9 | Construction of new pond- SCSP & TSP | Rs.7 Lakh/Unit | 34.51 | 241.57 | 144.942 | 86.9652 | 57.9768 | 96.628 |
| 10 | One time input- Gen | Rs.1.5 Lakh/Unit | 115.52 | 173.28 | 69.312 | 41.5872 | 27.7248 | 103.968 |
| 11 | One time input- SCSP & TSP | Rs.1.5 Lakh/Unit | 34.51 | 51.765 | 31.059 | 18.6354 | 12.4236 | 20.706 |
| 12 | Construction -Composite fish culture (Gen) | Rs.4.75 Lakh/Unit | 2 | 9.5 | 3.8 | 2.28 | 1.52 | 5.7 |
| 13 | Input cost - Composite fish culture (Gen) | Rs.1.5 Lakh/Unit | 2 | 3 | 1.2 | 0.72 | 0.48 | 1.8 |
| 14 | Motorisation of traditional craft- Gen | Rs.1.2 Lakh/Unit | 169 | 202.8 | 81.12 | 48.67 | 32.45 | 121.68 |
| 15 | Motorisation of traditional craft-SCSP & TSP | Rs.1.2 Lakh/Unit | 50 | 60 | 36 | 21.6 | 14.4 | 24 |
|  | Sub-Total |  |  | 2375.555 | 1040.889 | 624.5314 | 416.3572 | 1334.666 |
| 16 | Savings cum relief -Gen | Rs.0.03 Lakh | 26364 | 790.92 | 790.92 | 395.46 | 395.46 | 0 |
| 17 | Savings cum relief -SCSP&TSP | Rs.0.03 Lakh | 7875 | 236.25 | 236.25 | 118.125 | 118.125 | 0 |
|  | Sub-Total |  |  | 1027.17 | 1027.17 | 513.585 | 513.585 | 0 |
|  | Grand Total |  |  | 3402.725 | 2068.059 | 1138.1164 | 929.9422 | 1334.666 |
| Total Fund Released |  | 3324.31 |  |  |  |  |  |  |

An amount of Rs. 3647.29 lakh has been released to Government of Karnataka for various developmental project in fisheries sector and ongoing projects of Fishing Harbour and Fish Lending Centers under Blue Revolution Scheme during 2018-19.

9.	Significant Achievements during 2014-15 to 2018-19 under Fisheries Sector in Karnataka

- Central assistance of Rs. 15795.74 lakhs released for Fisheries Sector

- Assistance provided for bringing 218.03  ha area under aquaculture

- Approved the installation of 96 Nos cages/pens in reservoirs and other open water bodies

- Approved establishment of 1 Nos of fish/prawn hatcheries

- 1209 nos Traditional Crafts Motorized

- Assistance provided to 24 Nos Traditional/Artisanal fishermen

- 206 units of Postharvest Infrastructure facilities viz., ice plants & cold storage have been sanctioned

- 261 units of fish transportation facilities viz., refrigerated & insulated trucks, auto rickshaws, motor cycles & bicycles with ice box  have been sanctioned

- Sanctioned 187 units of fish markets & fish mobile markets

- Insurance cover provided to total 8,14,067 fishers

- Financial assistance provided to 1,12,337 fishers under Saving-cum-Relief component during fishing lean/ban period

- Skill training provided to 1,230 fish farmers & other stakeholders

*****